TECHNICAL APPROVAL & IMPLEMENTATION RUNBOOK

# ContractConnect migration to self-hosted Supabase

Deployment on Windows Server 2019 using a Hyper-V hosted Linux virtual machine

To: Technical Manager / Infrastructure Approver

From: ContractConnect Project Team

Date: 17 August 2026

Status: Approval requested before infrastructure changes and data migration

Environment: Windows Server 2019, 16 GB RAM, x64, Hyper-V detected

Recommendation  Approve a controlled pilot in a dedicated Ubuntu Server VM under the already-detected Hyper-V hypervisor. Do not install Docker Desktop on Windows Server. Progress to production only after restore, security, performance and rollback tests pass.

# Decision requested

Authorize creation of one dedicated Linux virtual machine on the existing Hyper-V host.

Authorize installation and operation of Docker Engine, Docker Compose and the self-hosted Supabase stack inside that VM.

Approve internal DNS, TLS certificate, SMTP relay, firewall rules and restricted administrative access.

Approve a rehearsal migration followed by a scheduled production cutover from managed Supabase.

Assign operational owners for patching, monitoring, backups, restore testing and incident response.

# Executive technical assessment

The host hardware is adequate for a small internal ContractConnect deployment, subject to confirmation of SSD-backed capacity and competing workloads. Hyper-V has already been detected, so hypervisor installation is not part of the proposed change. The supported design is to run Linux containers inside an Ubuntu Server VM. Docker Desktop is not supported on Windows Server 2019, and Supabase's production stack is composed for Linux containers.

| Item | Observed / proposed | Assessment |
| --- | --- | --- |
| Host OS | Windows Server 2019, build 17763.379 | Usable as Hyper-V host; fully patch before deployment |
| Hypervisor | Hyper-V detected | Prerequisite satisfied; validate VM creation rights and virtual switch |
| Memory | 16 GB host RAM | Allocate 8 GB to VM only if host has no heavy competing workload |
| CPU | 2 x Xeon E5-2620 v2 | Adequate; allocate 4-6 vCPU |
| Storage | Not yet confirmed | Approval gate: 100-150 GB SSD-backed capacity plus off-server backup |

# 1. Scope and target architecture

This runbook covers infrastructure preparation, self-hosted Supabase installation, migration of the existing PostgreSQL data and authentication users, transfer of contract documents and avatars, ContractConnect configuration, acceptance testing, final cutover and rollback. It does not authorize deletion of the managed Supabase environment.

## Target architecture

Internal users (HTTPS 443)

|

+--> ContractConnect web application

|

+--> Internal reverse proxy / WAF

|

Windows Server 2019 Hyper-V host

`-- Ubuntu Server VM

|-- Docker Engine + Compose

|-- Supabase API gateway

|-- Authentication service

|-- PostgreSQL / connection pooler

|-- Storage service

`-- Studio (administrator-restricted)

## Design principles

No Docker Desktop on Windows Server.

No direct PostgreSQL access from user workstations or the React browser application.

All user and API traffic uses HTTPS, including internal traffic.

Persistent database and storage data reside on backed-up, SSD-backed storage.

Studio, SSH and database administration are restricted to approved administrators.

The cloud environment remains available as a time-limited rollback source.

# 2. Approval prerequisites

| Decision / input | Required outcome | Owner |
| --- | --- | --- |
| Host utilization | Confirm at least 8 GB RAM and 4 vCPU remain available | Infrastructure |
| Storage | Approve 100-150 GB initial SSD-backed VM disk and growth monitoring | Infrastructure |
| Network | Static IP, production VLAN and Hyper-V virtual switch | Network team |
| DNS | Internal names for application and Supabase API | DNS administrator |
| TLS | Certificate trusted by all internal clients | Security / PKI |
| SMTP | Relay account and permitted sender for verification/reset email | Messaging team |
| Backup | Off-server destination, retention, encryption and restore-test owner | Infrastructure / DBA |
| Security | Firewall, vulnerability scanning, logging and WAF/reverse proxy review | Security |
| Cutover | Maintenance window and rollback decision authority | Application owner |

Approval gate  Do not proceed to production installation until storage, networking, DNS, TLS, SMTP, backup ownership and the maintenance window have named owners and approved values.

# 3. Phase A - Prepare the Windows and Hyper-V host

Hyper-V detection confirms that the hypervisor is already active. The following checks validate capacity and readiness; they do not reinstall Hyper-V.

## Step A1 - Patch and baseline the host

Apply the organization's approved Windows Server 2019 cumulative and security updates.

Confirm endpoint protection, time synchronization and centralized logging are healthy.

Record current CPU, memory, disk and network utilization over a representative period.

Confirm whether the Windows host is physical. If it is itself virtual, verify nested virtualization support with the upstream hypervisor administrator.

## Step A2 - Record capacity

Get-CimInstance Win32_ComputerSystem |

Select-Object TotalPhysicalMemory, NumberOfLogicalProcessors

Get-Volume |

Select-Object DriveLetter, FileSystemLabel, Size, SizeRemaining

Get-VMHost | Select-Object VirtualHardDiskPath, VirtualMachinePath

Get-VMSwitch

## Step A3 - Create the VM

| Setting | Recommended value |
| --- | --- |
| Name | ContractConnect-Supabase |
| Generation | Generation 2 |
| Guest OS | Ubuntu Server 24.04 LTS or approved supported Linux |
| Memory | 8 GB static; avoid dynamic memory for predictable PostgreSQL operation |
| Processors | 4-6 virtual CPUs |
| Disk | 100-150 GB VHDX on SSD-backed resilient storage |
| Network | Approved production virtual switch, static IP and internal DNS |
| Secure Boot | Microsoft UEFI Certificate Authority |
| Startup | Automatic start with defined startup delay |

Install Ubuntu Server using the organization's standard build. Create a named administrative account, disable direct root login, restrict SSH by source network and register the VM in configuration management.

## Step A4 - Configure Linux storage and OS controls

Use a stable mount point for Docker/Supabase persistent data.

Configure NTP, DNS and the Linux firewall.

Enable approved unattended security updates or include the VM in monthly patching.

Configure monitoring for RAM, CPU, disk, container health and certificate expiry.

# 4. Phase B - Install Docker and self-hosted Supabase

## Step B1 - Install Docker Engine

Install Docker Engine and the Docker Compose plugin from Docker's official Ubuntu repository, following the current vendor instructions. Validate the installation:

docker --version

docker compose version

sudo systemctl enable --now docker

sudo systemctl status docker

## Step B2 - Obtain the Supabase deployment

Use the official Supabase Docker self-hosting repository. The manual path is preferred for change-controlled production environments because the exact configuration can be reviewed before execution:

git clone --depth 1 https://github.com/supabase/supabase

mkdir supabase-project

cp -rf supabase/docker/* supabase-project

cp supabase/docker/.env.example supabase-project/.env

cd supabase-project

docker compose pull

## Step B3 - Generate and protect secrets

sh utils/generate-keys.sh

sh utils/add-new-auth-keys.sh

Replace all example passwords and keys before startup.

Store the server .env file with root-only permissions and never commit it to source control.

Store recovery copies of production secrets in the approved credential vault.

Never expose SUPABASE_SECRET_KEY, POSTGRES_PASSWORD or SMTP credentials in ContractConnect frontend variables.

## Step B4 - Configure internal URLs

SUPABASE_PUBLIC_URL=https://supabase-contractconnect.company.local

API_EXTERNAL_URL=https://supabase-contractconnect.company.local/auth/v1

SITE_URL=https://contractconnect.company.local

ADDITIONAL_REDIRECT_URLS=https://contractconnect.company.local/**

Replace the example domains with the approved internal DNS names. Configure the corporate SMTP relay for user verification and password-reset messages.

## Step B5 - Start and health-check

sh run.sh start

docker compose ps

# If a service is unhealthy:

sh tests/test-container-logs.sh

sh run.sh logs storage

Do not proceed until required containers report healthy and the REST, Auth and Storage endpoints respond through the internal reverse proxy.

# 5. Phase C - Network, TLS and security configuration

## Step C1 - Reverse proxy and TLS

Terminate TLS on the approved reverse proxy using an internally trusted certificate.

Forward requests to the Supabase API gateway inside the VM.

Preserve WebSocket upgrade headers for Realtime functionality.

Set upload limits appropriate to expected contract-document sizes.

Restrict Studio routes to the administrator network or VPN.

Forward reverse-proxy and authentication logs to centralized monitoring.

## Step C2 - Firewall policy

| Flow | Port | Policy |
| --- | --- | --- |
| Users to application/API | 443/TCP | Allow from approved internal networks |
| Administrators to Linux VM | 22/TCP | Allow from administration network only |
| DB administration / backup | 5432/TCP | Allow only where operationally required |
| Direct container ports | Various | Deny from user networks |
| Outbound SMTP | 25/465/587 | Allow only to approved relay as applicable |
| Outbound updates | 443/TCP | Allow to approved repositories or internal mirror |

## Step C3 - Security acceptance

Scan the VM and exposed HTTPS endpoint before production cutover.

Confirm default/sample credentials have been removed.

Verify RLS with multiple ContractConnect roles.

Verify failed sign-ins and authorization failures are logged.

Confirm the database is not reachable from normal employee workstations.

Document security update, key rotation and incident-response procedures.

# 6. Phase D - Rehearsal database migration

Mandatory rehearsal  Run a complete migration against the non-production on-premises instance first. Resolve all version, extension, RLS, Auth and Storage issues before scheduling cutover.

## Step D1 - Capture the managed connection

From the managed Supabase project, obtain the session-pooler or direct PostgreSQL connection string. Handle it as a production secret.

## Step D2 - Export roles, schema and data

supabase db dump --db-url "[MANAGED_CONNECTION_STRING]"   -f roles.sql --role-only

supabase db dump --db-url "[MANAGED_CONNECTION_STRING]"   -f schema.sql

supabase db dump --db-url "[MANAGED_CONNECTION_STRING]"   -f data.sql --use-copy --data-only

Use supabase db dump rather than an unrestricted raw pg_dump because it applies Supabase-specific filtering for internal schemas and reserved roles.

## Step D3 - Check versions and extensions

-- Managed instance

select version();

select * from pg_extension;

-- Self-hosted instance

select version();

select * from pg_available_extensions;

Enable required compatible extensions and test platform/self-hosted PostgreSQL version differences before restoring production data.

## Step D4 - Restore

psql   --single-transaction   --variable ON_ERROR_STOP=1   --file roles.sql   --file schema.sql   --command 'SET session_replication_role = replica'   --file data.sql   --dbname "[SELF_HOSTED_CONNECTION_STRING]"

## Step D5 - Validate database objects

select count(*) from auth.users;

select count(*) from public.companies;

select count(*) from public.contacts;

select count(*) from public.contracts;

select count(*) from public.interactions;

select count(*) from public.followups;

Compare counts with the managed project and verify functions, triggers, RLS policies, user profiles, role mappings and audit records. Migrated users must sign in again because managed-instance JWTs will not be valid on the new instance.

# 7. Phase E - Transfer Storage objects

The database migration transfers Storage bucket definitions and metadata, but not the underlying contract documents or profile avatars. Transfer objects using the S3 protocol and rclone. Do not copy downloaded files directly into the Docker storage volume.

## Step E1 - Prepare S3 endpoints

Generate managed-project S3 credentials in the Supabase Storage configuration.

Configure self-hosted S3 protocol credentials and region variables.

Confirm destination bucket definitions exist after database restoration.

## Step E2 - Configure rclone

[platform]

type = s3

provider = Other

access_key_id = <managed-access-key>

secret_access_key = <managed-secret-key>

endpoint = https://<project-ref>.supabase.co/storage/v1/s3

region = <managed-region>

[self-hosted]

type = s3

provider = Other

access_key_id = <on-prem-access-key>

secret_access_key = <on-prem-secret-key>

endpoint = https://supabase-contractconnect.company.local/storage/v1/s3

region = <on-prem-region>

## Step E3 - Copy and verify

rclone lsd platform:

rclone lsd self-hosted:

rclone copy platform:<bucket> self-hosted:<bucket> --progress

rclone size platform:<bucket>

rclone size self-hosted:<bucket>

Compare object counts and total bytes for every bucket, then open representative documents and avatars through ContractConnect using authorized user accounts.

# 8. Phase F - Configure and validate ContractConnect

## Step F1 - Change frontend configuration

VITE_SUPABASE_URL=https://supabase-contractconnect.company.local

VITE_SUPABASE_ANON_KEY=<self-hosted-publishable-key>

The existing variable name can initially hold the self-hosted publishable key. No database password, SMTP credential or Supabase secret key may be included in any VITE_ variable because Vite embeds those values in browser-delivered JavaScript.

## Step F2 - Build and deploy

npm ci

npm run build

Deploy the generated static build to the approved internal web host. Confirm client machines trust the TLS chain and can resolve both internal DNS names.

## Step F3 - Acceptance test

| Area | Required test | Pass criterion |
| --- | --- | --- |
| Authentication | Existing user login, logout, reset and verification | Correct user, redirect and email behavior |
| Authorization | Exercise every configured role | RLS and UI actions match role matrix |
| CRM records | Companies, contacts, contracts, interactions, follow-ups | CRUD and relationships operate correctly |
| Documents | Upload, view/download and delete | Private files accessible only to authorized users |
| Profiles | Name and avatar updates | Changes persist and render correctly |
| Exports | Generate current supported exports | Content and formatting match expected results |
| Audit/security | Success and failure events | Expected events recorded without sensitive values |
| Performance | Representative concurrent use | Response time accepted by application owner |

# 9. Phase G - Backup, recovery and operations

## Backup scope

PostgreSQL logical or physical backups appropriate to the recovery design.

Supabase Storage data or S3-compatible object store.

Deployment .env and generated signing material, stored securely.

Docker Compose and reverse-proxy configuration.

TLS configuration and internal certificate renewal procedure.

ContractConnect production build and corresponding source revision.

## Minimum operational controls

| Control | Minimum requirement |
| --- | --- |
| Database backup | Daily, encrypted, off-server, monitored for success |
| Storage backup | Frequency aligned to acceptable document loss |
| Restore test | Scheduled and documented; a backup is not accepted until restored |
| Monitoring | Container health, PostgreSQL, CPU, RAM, disk, TLS, SMTP and HTTP failures |
| Patching | Defined cadence for Windows, Ubuntu, Docker and Supabase releases |
| Capacity | Alert thresholds for VM disk and backup destination |
| Access review | Periodic review of host, VM, Studio and database administrators |
| Incident response | Named owner, escalation path and log retention |

## Recovery objectives to approve

RPO: maximum acceptable data loss measured in time.

RTO: maximum acceptable service-restoration time.

Backup retention: daily, weekly and monthly retention periods.

Recovery authority: person authorized to declare disaster recovery and rollback.

# 10. Phase H - Production cutover

Obtain go/no-go approval after rehearsal acceptance and backup restore testing.

Notify users and begin the approved maintenance window.

Disable ContractConnect writes or take the application offline.

Capture final managed Supabase database dumps.

Restore the final database to the clean production self-hosted instance.

Run the final rclone copy for every Storage bucket.

Compare database row counts, Storage object counts and total bytes.

Deploy ContractConnect with the internal Supabase URL and publishable key.

Run smoke tests for login, core CRM records, documents, roles and audit events.

Authorize service restoration and notify users that a new sign-in is required.

Monitor application, proxy, Auth, Storage and PostgreSQL logs closely.

Retain the managed project unchanged for the approved rollback period.

## Cutover go/no-go criteria

All required containers are healthy.

Database and Storage reconciliation has no unexplained differences.

Representative users can authenticate and exercise correct permissions.

Contract documents are accessible only to authorized accounts.

SMTP verification/reset and operational monitoring are functional.

A recent backup exists and a restoration procedure has been tested.

Rollback decision-maker and technical operators are available.

# 11. Rollback plan

Rollback is invoked if there is material data mismatch, authentication failure, authorization weakness, unavailable documents, unacceptable performance or an unresolved security defect.

Stop user access to the on-premises ContractConnect deployment.

Preserve on-premises logs and data for diagnosis; do not delete or overwrite them.

Restore the previous ContractConnect build and managed Supabase endpoint configuration.

Re-enable the managed application after smoke testing.

Reconcile any transactions accepted by the on-premises environment before retrying migration.

Record the incident, cause, corrective action and revised migration date.

Data protection  The managed Supabase project must not be deleted or materially changed until the rollback period has expired, the business owner has accepted the new service, and verified backups exist.

# 12. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Host memory contention | Slow DB or host instability | Baseline utilization; allocate static 8 GB; increase host RAM if needed |
| Insufficient or slow disk | Poor performance or outage | SSD-backed storage, capacity alerts, growth forecast |
| PostgreSQL/service version mismatch | Restore errors | Rehearsal restore; align versions and extensions |
| Storage objects omitted | Missing documents/avatars | S3/rclone migration and object/byte reconciliation |
| Invalid old sessions | Users appear logged out | Communicate mandatory re-authentication |
| SMTP misconfiguration | Verification/reset failure | Pre-cutover email tests through corporate relay |
| Excessive network exposure | Unauthorized access | HTTPS, segmented firewall, restricted Studio/SSH/DB |
| Backup not recoverable | Extended outage/data loss | Off-server encrypted backups and scheduled restore tests |
| Self-hosting skill gap | Slow incident recovery | Named owners, runbooks, training and vendor/community escalation path |

# 13. Responsibility model

| Activity | Accountable owner | Supporting roles |
| --- | --- | --- |
| Hyper-V host and VM | Infrastructure manager | Windows administrator |
| Network, DNS and firewall | Network manager | Security |
| TLS and WAF/reverse proxy | Security / platform owner | Network administrator |
| Ubuntu, Docker and Supabase | Platform administrator | Application owner |
| Database migration/validation | Database or platform administrator | ContractConnect developer |
| Storage migration | Platform administrator | Application owner |
| Acceptance testing | ContractConnect product owner | Business testers / security |
| Backups and restore tests | Infrastructure / DBA owner | Security / application owner |
| Go/no-go and rollback | Business/application sponsor | Technical change owner |

# 14. Approval record

Approval confirms authorization to prepare the pilot environment. Production cutover remains subject to the acceptance and go/no-go gates in this document.

| Approval | Name | Decision / date |
| --- | --- | --- |
| Technical manager |  |  |
| Infrastructure owner |  |  |
| Information security |  |  |
| Network / PKI |  |  |
| Application owner |  |  |
| Business sponsor |  |  |

# 15. Implementation completion record

| Milestone | Evidence / reference | Accepted by / date |
| --- | --- | --- |
| Host and VM readiness |  |  |
| Supabase health and security |  |  |
| Rehearsal restore |  |  |
| Storage reconciliation |  |  |
| Application acceptance |  |  |
| Backup restore test |  |  |
| Production cutover |  |  |
| Rollback period closed |  |  |

# References

Supabase - Self-Hosting with Docker: https://supabase.com/docs/guides/self-hosting/docker

Supabase - Restore a Platform Project to Self-Hosted: https://supabase.com/docs/guides/self-hosting/restore-from-platform

Supabase - Copy Storage Objects from Platform: https://supabase.com/docs/guides/self-hosting/copy-from-platform-s3

Docker - Install Docker Desktop on Windows (Windows Server support statement): https://docs.docker.com/desktop/setup/install/windows-install/

Microsoft - Supported Linux and FreeBSD VMs for Hyper-V: https://learn.microsoft.com/en-us/windows-server/virtualization/hyper-v/supported-linux-and-freebsd-virtual-machines-for-hyper-v-on-windows